Project Dedalus

Architectural Audit & Refactoring Plan

Scope: Runtime · Performance · Memory · Structural

| Repository | guybarnahum/dedalus |
| --- | --- |
| Reviewed commit | 6152a40 (HEAD, staging) |
| Language | C++20, Python 3 (tooling) |
| Target platform | NVIDIA Jetson Orin (edge) + Colosseum/AirSim (sim) |
| Date of audit | June 2026 |
| Current milestone | 4.3G — traversability map viewer validated |

# 1. Executive Summary

Dedalus is a well-structured C++20 autonomous drone stack with clear domain separation across three development tracks (behavior, semantic perception, classless geometric avoidance). The codebase shows strong discipline: typed interfaces, pub/sub IPC, config-driven provider composition, and layered CI. At its current scale it is healthy. However, several compounding patterns will become significant liabilities as obstacle-evidence rate, map cell count, and subscriber count scale toward production:

- Fat snapshot copies: WorldSnapshot carries embedded snapshots of the obstacle and flight maps (potentially 500 KB+ per tick) and is copied by value to every subscriber on every frame.

- Monolithic runner: CoreStackRunner accumulates eight distinct Track-4 concerns with no architectural boundary between them.

- Single-lib build: One monolithic dedalus_core static library compiles all three tracks together, making it impossible for CMake to enforce the track layering described in docs/development_tracks.md.

- Per-frame allocations: The PerceptionPipeline object is constructed inside run_once() on every frame, and obstacle_sensing_volumes are updated to the world model twice per frame.

- Ad-hoc JSON: JSON serialization is entirely hand-rolled (711-line ostringstream in world_snapshot.cpp, ad-hoc partial-JSON strings in ControllerEvent::json_fields).

- Lock overhead: LatestWorldSnapshot uses std::mutex for an SPSC hand-off; EventPublisher::publish() scans and compacts weak_ptrs on every call.

None of these are blocking bugs today. The refactoring plan in section 6 proposes a phased path that preserves the existing test surface while systematically addressing each issue.

# 2. Component Map & Dependency Structure

## 2.1 Logical Layer Stack

The intended separation is six layers from hardware to behavior:

| Layer | Owns |
| --- | --- |
| Sensors | FrameSource, EgoStateProvider |
| Perception (Track 3) | Detector, CameraStabilizer, Tracker, IdentityResolver, Projector3D, GhostTargetProvider |
| World Model | InMemoryWorldModel, WorldSnapshot, WorldSnapshotPublisher |
| Avoidance (Track 4) | MissionLocalObstacleMap, MissionLocalTraversabilityMap, MissionMapAssimilator, LocalFlightMapAccumulator, TrajectorySafetyEvaluator, artifact writers |
| Behavior (Track 2) | MissionRuntime, ObjectBehaviorMissionController, FlightCommandSink, CameraPointingSink |
| Runtime / Orchestration | CoreStackRunner, ProviderRegistry, ConfigLoader, WorldSnapshotStreamServer |

## 2.2 Actual Include Dependency Violations

The following cross-layer inclusions exist today and violate the intended boundaries:

- CoreStackRunner vs. Avoidance: core_stack_runner.hpp includes eight avoidance headers directly. The runner owns MissionLocalObstacleMap, MissionMapAssimilator, three artifact writers, LocalFlightMapAccumulator, and TrajectorySafetyEvaluator — all Track-4 concerns.

- GhostTargets vs. Simulation: ghost_targets.hpp (under perception/) includes simulation/bridge_transport.hpp and simulation/ghost_scenario.hpp. Perception includes simulation infrastructure.

- WorldSnapshot vs. Avoidance: world_snapshot.hpp includes avoidance/local_flight_map.hpp, avoidance/mission_local_obstacle_map.hpp, and avoidance/trajectory_safety_evaluator.hpp. The world-model header depends on Track-4 types — causing wide rebuilds.

- IPC gap: InProcessBus<T> (ipc/) exists as a minimal optional mailbox but is not used on any hot path. iceoryx (mentioned in README as the intended production IPC) is not wired. The actual IPC mechanism is EventPublisher/EventSubscriber (runtime/pubsub.hpp).

## 2.3 Build Structure

All 60+ source files compile into a single dedalus_core static library. Every app links only against this one target. There is no CMake enforcement of Track 2 not depending on Track 4 headers, world-model not depending on avoidance types, or simulation providers not linking into the core perception path. This makes it easy to introduce silent cross-layer couplings that only manifest as runtime issues or test failures.

# 3. Runtime & Performance Analysis

## 3.1 WorldSnapshot — The Fat Snapshot Problem

WorldSnapshot is the central autonomy state object. It is passed by value everywhere. Its size per tick grows with obstacle evidence:

- Embedded obstacle map: mission_local_obstacle_map: MissionLocalObstacleMapSnapshot embeds std::vector<MissionLocalObstacleCell>. Each cell is roughly 120 bytes. At the current 4096-cell cap: ~500 KB per snapshot.

- Embedded flight map: local_flight_map: LocalFlightMapSnapshot with std::vector<LocalFlightMapCell>. At the default config extents (30m forward, 6m rear, 15m lateral, 0.5m cells) the grid is ~4320 cells × ~60 bytes = ~260 KB.

- Obstacle evidence: obstacle_evidence: std::vector<ObstacleEvidence> per frame, up to max_evidence_per_update (default 4096), ~100 bytes each.

- Other vectors: Plus agents, exclusion zones, sensing volumes, trajectory safety, and multiple std::string fields per sub-object.

The copy path per frame: world_model->snapshot() (copy 1), snapshot_publisher_->publish() to LatestWorldSnapshotSubscriber (copy 2, which calls LatestWorldSnapshot::publish() = copy 3), ArtifactSnapshotWriter (copy 4), RuntimeEventStreamServer (copy 5, then calls the 711-line to_json() serializer converting all map cells on every tick). At 30 FPS this is ~150 MB/s of copy throughput for obstacle-map data alone.

## 3.2 PerceptionPipeline Constructed Per Frame

In core_stack_runner_run.cpp, PerceptionPipeline pipeline(...) is constructed inside run_once() on every call. Although it only stores five shared_ptrs, construction fires five atomic reference-count increments and destruction fires five decrements — 300 unnecessary atomic ops per second at 30 FPS. More critically, the pipeline holds state (the Tracker, IdentityResolver) in the provider objects, not in the wrapper. The per-frame construction obscures this and should be replaced with a persistent member.

## 3.3 Double World-Model Sensing-Volume Update

In core_stack_runner_run.cpp, providers_.world_model->update_obstacle_sensing_volumes() is called twice within the same run_once() frame: once by copy (~line 185) and once by move (~line 196). The second call moves from the copy, leaving the first call's input consumed. Depending on world-model internals the first call may be a complete no-op. This is a refactoring artifact that should be removed.

## 3.4 Synchronous Subscriber Dispatch on the Perception Thread

EventPublisher<WorldSnapshot>::publish() dispatches synchronously to all subscribers. RuntimeEventStreamServer::on_snapshot() — which serializes the full WorldSnapshot to JSON and writes to a TCP socket — runs on the perception thread. If the TCP write blocks (slow consumer, network backpressure, full kernel buffer) it stalls the entire perception loop. At 30 FPS the per-frame budget is 33 ms; a blocked TCP write can consume this entirely.

## 3.5 LatestWorldSnapshot Mutex on SPSC Path

LatestWorldSnapshot is described as a 'pure SPSC snapshot holder' but uses std::mutex for both publish (writer) and latest() (reader). Since the only writer is the perception subscriber callback and the only reader is MissionRuntime::tick(), this is a true SPSC pattern. C++20 std::atomic<std::shared_ptr<const WorldSnapshot>> provides lock-free semantics with no API change and eliminates a potential priority-inversion point on the Jetson RT kernel.

## 3.6 EventPublisher Weak-Ptr Compaction on Every Publish

EventPublisher::publish() runs a dead-subscriber compaction (erase-remove of expired weak_ptrs) on every call, even when all subscribers are long-lived and no compaction is needed. For the perception publisher at 30 Hz and the ghost-detection publisher, this is wasted work. Compaction should be deferred: only run after a lock() fails.

## 3.7 MissionMapAssimilator Deque of Full Snapshots

MissionMapAssimilator holds a std::deque<MissionLocalObstacleMapSnapshot> with max_pending_snapshots = 16. Each snapshot is a full copy of the obstacle map cells vector. At 500 KB per snapshot this is up to 8 MB of pending copies queued in memory. As the depth detector update rate increases (currently queued at frame rate), this will grow further.

## 3.8 Diagnostic Trajectory Safety Runs Every Frame

trajectory_safety_evaluator_.evaluate() runs unconditionally every run_once() call with a diagnostic forward trajectory (make_forward_trajectory_samples at a capped 2 m/s speed). The result is embedded in WorldSnapshot and serialized every tick. This is labeled diagnostics-only but consumes CPU and grows the snapshot payload regardless of whether a mission is active.

## 3.9 Manual JSON Serialization

world_snapshot.cpp is a 711-line file of ostringstream appends with no schema validation. ControllerEvent::json_fields pre-bakes comma-prefixed partial JSON strings via string concatenation in object_behavior_mission_controller.cpp. This is fragile (a missing comma or type change requires manual audit of all emission sites), allocation-heavy (multiple short-lived std::string temporaries on the hot mission path), and has no round-trip tests — the JSON contract is validated only by a python3 -m json.tool smoke check.

# 4. Structural Issues

## 4.1 CoreStackRunner is a Mega-Component

CoreStackRunner directly owns and orchestrates nine distinct concerns: PerceptionPipeline (implicitly via providers_), SensingCoverageProvider, MissionLocalObstacleMap, MissionMapAssimilator (which owns MissionLocalTraversabilityMap), MissionObstacleMapArtifactWriter, MissionObstacleMapDeltaWriter, MissionTraversabilityMapArtifactWriter, LocalFlightMapAccumulator, and TrajectorySafetyEvaluator. run_once() is 301 lines of sequential stage calls with interleaved timing instrumentation. Adding a new Track-4 stage means editing CoreStackRunner, its header (which already includes 8 avoidance headers), and CoreStackRunnerConfig.

## 4.2 Artifact Writers Configured via Environment Variables

Three writers — MissionObstacleMapArtifactWriter, MissionObstacleMapDeltaWriter, MissionTraversabilityMapArtifactWriter — are constructed via static ::from_environment() factories in the CoreStackRunner constructor. Their configuration bypasses the typed CoreStackProviderConfig / CoreStackRunnerConfig system. This means integration tests must set/unset environment variables to control artifact output, and adding a new writer requires a new env-var convention with no centralized registry or discoverability.

## 4.3 MissionOptions is a 50+ Field Config Bag

MissionOptions is a flat struct with fields covering behavior spec, follow geometry, object behavior core, camera pointing (15+ fields), obstacle sensing, flight lifecycle (10+ fields), flight sinks, and MAVLink IDs. It is embedded inside CoreStackProviderConfig alongside 30+ more fields. The config_loader.cpp parsing function is 422 lines. This monolithic config struct makes it hard to validate, document, or test any individual concern independently.

## 4.4 Stub Implementations on the Hot Path

Several pipeline stages ship as stubs that are not safe for production:

- SimpleCentroidTracker: SimpleCentroidTracker recreates track IDs from scratch every frame (track_0001, track_0002...) with no temporal association. Track IDs are meaningless across frames — TargetSelector's per-agent tracking cannot function correctly with this tracker in production configs.

- AppearanceOnlyIdentityResolver: AppearanceOnlyIdentityResolver assigns identity_unknown_NNNN to every track. Persistent identity is unsupported.

- FlatGroundProjector: FlatGroundProjector uses a 18 m flat-ground constant for depth. Monocular 3D positioning is not implemented.

These are correct for CI validation, but their names (simple_centroid, appearance_only, flat_ground) do not make their stub status obvious in YAML configs — increasing the risk of accidental production use.

## 4.5 Strong-Type ID Structs are Heap-Heavy

All domain IDs (FrameId, TrackId, AgentId, IdentityId, MapFrameId, etc.) are struct { std::string value }. Every detection, track, observation, and agent carries one or more of these. At 30 FPS with N detections, this is O(N × frame_rate) short-lived std::string heap allocations per second just for ID copying through the pipeline. Fixed-width IDs (uint64 or a small-string-optimized type) would reduce allocator pressure on the Jetson significantly.

## 4.6 WorldSnapshot Embeds Avoidance Types in Its Header

world_snapshot.hpp includes avoidance/local_flight_map.hpp, avoidance/mission_local_obstacle_map.hpp, and avoidance/trajectory_safety_evaluator.hpp. Every translation unit that includes world_snapshot.hpp — which is most of the codebase — transitively depends on all avoidance types. Changing any avoidance struct triggers a wide rebuild. WorldSnapshot should reference avoidance products via opaque summary structs or forward declarations, with full types only needed at the runner boundary.

# 5. Risk Matrix

| Issue | Risk at current scale | Risk at 30 Hz / 4096 cells |
| --- | --- | --- |
| Fat WorldSnapshot copies | Low — few cells, slow depth rate | HIGH — ~1 MB/tick × 5 subscribers = ~150 MB/s copy throughput |
| Synchronous TCP on perception thread | Low — stream rarely used in CI | HIGH — one slow consumer stalls perception loop |
| MissionMapAssimilator deque | Low — depth rate is low | MEDIUM — 8 MB pending queue at 16×500KB snapshots |
| Stub tracker in production configs | None — CI uses ghost targets | HIGH — silent tracking failure if stub left in production YAML |
| Manual JSON serializer | Low — contract rarely changes | MEDIUM — schema drift undetected until runtime |
| No CMake layer boundaries | Low — small team | MEDIUM — silent cross-layer coupling creep as codebase grows |
| Double sensing-volume update | None — functional | LOW — wasted work, confusing code |
| Env-var artifact writer config | Low — test harness works | MEDIUM — CI brittleness as artifact types grow |
| LatestWorldSnapshot mutex (SPSC) | Negligible | LOW — potential priority inversion on Jetson RT kernel |

# 6. Refactoring Plan

The plan is organized into four phases. Phases 1 and 2 are independent of each other and can proceed in parallel. Phase 3 builds on Phase 1. Phase 4 is greenfield and can start anytime.

## Phase 1 — Snapshot Surgery (highest ROI, ~2 weeks)

### 1A — Move avoidance products out of WorldSnapshot

Replace MissionLocalObstacleMapSnapshot and LocalFlightMapSnapshot embedded in WorldSnapshot with lightweight summary structs (cell counts, bounding box, timestamp, key metrics). Publish the full snapshots on separate typed event buses (EventPublisher<MissionLocalObstacleMapSnapshot>, EventPublisher<LocalFlightMapSnapshot>). Consumers that need the full map subscribe to the separate buses. MissionRuntime only needs the summary for display; it does not need all cells.

### 1B — Async publisher for RuntimeEventStreamServer

RuntimeEventStreamServer should subscribe to WorldSnapshot but enqueue it to an internal single-consumer queue rather than serializing synchronously on the perception thread. A dedicated I/O thread drains the queue and writes JSON to the TCP socket. If the queue is full (slow consumer), drop or throttle — never block the perception thread.

### 1C — Replace LatestWorldSnapshot mutex with std::atomic<shared_ptr>

Change LatestWorldSnapshot::snapshot_ from shared_ptr<const WorldSnapshot> under std::mutex to std::atomic<std::shared_ptr<const WorldSnapshot>> (C++20). Provides lock-free SPSC semantics with no API change.

### 1D — Fix double sensing-volume update

Remove the first providers_.world_model->update_obstacle_sensing_volumes() call (~line 185 in core_stack_runner_run.cpp, the copy variant). Keep only the move call after world_model->ingest().

## Phase 2 — Build Layer Enforcement (~1 week)

### 2A — Split dedalus_core into layered CMake targets

dedalus_core_types   — core/types.hpp, occupancy/occupancy_types.hpp, geometry/

dedalus_sensors      — sensors/, depends on: types

dedalus_perception   — perception/, depends on: sensors, types

dedalus_world_model  — world_model/, depends on: perception, types

dedalus_avoidance    — avoidance/, depends on: world_model, types

dedalus_behavior     — behavior/, depends on: world_model, types

dedalus_runtime      — runtime/, depends on: avoidance, behavior, world_model

dedalus_simulation   — simulation/, depends on: perception, sensors

CMake dependency errors will catch future cross-layer inclusions at configure time rather than at code review.

### 2B — Remove avoidance includes from world_snapshot.hpp

As part of 1A, WorldSnapshot stops embedding full avoidance snapshots. This unblocks removing avoidance includes from world_snapshot.hpp, reducing the rebuild scope for any avoidance type change.

### 2C — Move GhostTargetProvider out of perception/

GhostTargetProvider depends on simulation/bridge_transport.hpp and simulation/ghost_scenario.hpp. Move it to simulation/ (as a simulation-layer concern). perception/ should not include simulation/ headers.

## Phase 3 — CoreStackRunner Decomposition (~2 weeks, after Phase 1)

### 3A — Extract Track-4 pipeline into AvoidancePipeline

Create AvoidancePipeline to encapsulate: SensingCoverageProvider, MissionLocalObstacleMap, MissionMapAssimilator, LocalFlightMapAccumulator, TrajectorySafetyEvaluator. Its interface is a single process() call. CoreStackRunner calls it as one stage. CoreStackRunnerConfig shrinks to: timing_writer + publishers + subscribers + AvoidancePipelineConfig.

### 3B — Move artifact writers into AvoidancePipeline

The three artifact writers belong with AvoidancePipeline, not CoreStackRunner. AvoidancePipeline accepts them via constructor injection (not env-var factories) so they appear in typed config and are testable without environment side effects.

### 3C — Make PerceptionPipeline a member, not a per-frame local

Move PerceptionPipeline from a run_once() local variable to a CoreStackRunner member. Remove the redundant shared_ptr ref-count churn per frame. The pipeline's stateful components already live inside the provider objects; making the pipeline wrapper a member makes ownership explicit.

## Phase 4 — JSON & Config Hardening (~3 weeks, independent)

### 4A — Adopt a typed serialization library

Replace the 711-line manual world_snapshot.cpp serializer with nlohmann/json (header-only, C++20 ADL hooks, no runtime deps). Schema consistency is enforced by the type system. Round-trip tests become trivial. Field addition requires only updating the struct and one ADL overload.

### 4B — Replace ControllerEvent::json_fields with a typed payload variant

Replace json_fields (pre-baked partial JSON strings) with std::variant<TargetSelectedPayload, BehaviorStartPayload, ...>. Serialization to JSON happens once at the MissionRuntime boundary using the typed serializer from 4A. Eliminates all string-concatenation at event-emission sites.

### 4C — Decompose MissionOptions

Split MissionOptions into focused sub-configs: BehaviorConfig, CameraPointingConfig, FlightLifecycleConfig, FlightSinkConfig, ObstacleSensingConfig. CoreStackProviderConfig holds these by composition. config_loader.cpp splits into focused helpers rather than one 422-line function.

### 4D — Gate stub providers with explicit names

Rename stub implementations to make their status unambiguous: simple_centroid -> stub_centroid_tracker, appearance_only -> stub_identity_resolver, flat_ground -> stub_flat_ground_projector. Add a ProviderRegistry validation step that rejects known stub providers when mission_controller is enabled unless an explicit flag is set.

# 7. What Not to Change

The following design decisions are correct and should be preserved:

- The EventPublisher/EventSubscriber pub-sub pattern — the right abstraction for the subscriber topology. The optimizations above are incremental improvements, not replacements.

- The ProviderRegistry string-keyed factory — config-driven provider composition is correct for the three-tier environment strategy.

- The MissionLocalObstacleMap cell-index pattern (parallel vector + unordered_map index) — O(1) lookup with contiguous iteration. The snapshot copy problem is separate from the storage design.

- The MissionRuntime async loop at a separate tick rate from the perception loop — behavior should not be tick-locked to perception latency.

- The BehaviorSpec / sequence runtime design — approach-then-circle with per-step yaw/camera overrides is clean and validated.

- The three-tier CI workflow (CI on PRs, Staging on merge, Production on tag) — the right gating strategy.

# 8. Recommended Execution Order

| Step | Task | Primary Benefit | Prerequisite |
| --- | --- | --- | --- |
| 1 | 1D — Fix double sensing-volume update | Correctness + clarity | None |
| 2 | 1C — Atomic SPSC snapshot | Lock-free mission handoff | None |
| 3 | 2A — Split CMake targets | Layer enforcement, faster incremental builds | None |
| 4 | 1B — Async TCP publisher | Perception thread never blocks on I/O | None |
| 5 | 2C — GhostTargets to simulation/ | perception/ free of simulation deps | Step 3 |
| 6 | 1A — Slim WorldSnapshot | Eliminates bulk snapshot copy | Step 4 |
| 7 | 2B — Remove avoidance from world_snapshot.hpp | Reduces rebuild scope | Step 6 |
| 8 | 3C — PerceptionPipeline as member | Removes per-frame alloc/churn | Step 6 |
| 9 | 4D — Gate stub providers | Prevents accidental production use | Step 3 |
| 10 | 3A/3B — AvoidancePipeline + injection | CoreStackRunner complexity drops ~60% | Steps 6,7 |
| 11 | 4A/4B — Typed JSON | Schema safety, round-trip tests | None (parallel) |
| 12 | 4C — Split MissionOptions | Config testability and doc clarity | Step 11 |